CS-STEM Parent Test Scenarios 1.0 Assurance Plan

This document outlines the quality assurance plan for

CS-STEM Parent 1.0.

PRESENTED TO: <Client Names>; - <CLIENT LOGO>. PRESENTED BY: <TopCoder Names>.

Revision History

| Author | Revision Number | Date |
| --- | --- | --- |

Table of Contents

1.	Overview	4

1.1	Test Types	4

1.2	Limitations	4

1.3	Gateways	4

1.3.1	Specification Q/A	4

1.3.2	Architecture Q/A	5

1.3.3	Component Design Q/A	5

1.3.4	Component Development Q/A	5

1.3.5	Assembly Q/A	5

1.3.6	Certification Q/A	5

1.3.7	Deployment Q/A	5

1.4	Test Scenarios	5

2.	Test Type Descriptions	5

2.1.1	Unit Test	6

2.1.2	Integration Test	6

2.1.3	Functional Test	6

2.1.4	GUI Test	6

2.1.5	Regression Test	6

2.1.6	Performance Test	6

2.1.7	Acceptance Test	7

3.	Test Configuration	7

3.1	Test Tool Requirements	7

4.	Notes	7

Appendix A	8

Requirements Test Cases	8

Appendix B	18

Regression Testing Actors and Activities	18

Appendix C	18

User Acceptance Testing Actors and Activities	18

# Overview

This document defines the strategy and plan for quality assurance of the application throughout its lifecycle.  The purpose of this plan is to mitigate risks and ensure the delivery of a quality application that exceeds expectations of the customer.  This plan is defined during the specification.  Details regarding specific tests will be defined elsewhere.  It is important that this documents implements full coverage on the set of requirements defined in the specification.  A complete test plan accounts for a method of fully testing every requirement defined by the application specification, including logical and technical requirements.

## Test Types

The folHighing types of testing will be performed by TopCoder for quality assurance on the application.

| Test Type | Definition |
| --- | --- |
| Unit Test | Unit tests are built by developers during coding to ensure that an individual module meets its requirements. |
| Integration Test | Tests the application from a system functionality standpoint, including inputs and outputs, according to the business and design specifications. |
| Functional Test | Test the application correctly implements all logical requirements identified during specification. |
| GUI Test | Verifies GUI features and elements. |
| Regression Test | Verifies that changes to the application are correct and have not (re)introduced errors to other areas of the application. |
| Performance Test | Tests the application in a production setting for normal and worst-case situations against performance requirements identified during specification and architecture. |
| Acceptance Test | Verifies that the application meets the initial objectives and users’ expectations. |

## Limitations

Quality assurance provides a means for mitigating and assessing risks associated with release of software at any point in time.  Quality assurance does not provide a 100% guarantee of zero defects.

The list of limitations is as folHighing:

- Identities for the administrative parts of the application should call out to an external class for authentication and authorization which can be mocked up with hard coded identities for now.

- The clients wish to extract order information from bounced emails. This may or may not be possible due to the non-standard way in which email servers show bounces.

## Gateways

Gateways provide a means for ensuring the application is at a mature enough state from a QA perspective to begin work on the next phase of the application lifecycle. All tasks listed in the gateway will be complete before moving to the next phase. If changes occur to a deliverable from a previous phase then the application should “re-pass” the gateway.

## Specification Q/A

- All requirements enumerated in the requirements specification are inspected by project manager to ensure that they are testable.

- All requirements are traceable from the use cases, to activity diagrams, to logic requirements, to the QA plan.

- All documentation is reviewed with the client to ensure it meets expectations. User acceptance testing should be performed with the users on the prototype.

- A formal review of the specification is performed by the TopCoder Software Specification Review Board.

## Architecture Q/A

- All requirements from the Specification have been mapped to one or more test scenarios.

- The architecture design accounts for all requirement defined by the specification.

- All documentation is reviewed with the client or internal resources for quality.

- A formal review of the architecture is performed by the TopCoder Software Architecture Review Board.

## Component Design Q/A

- All component design winning submissions are screened by a review board to ensure they meet minimum scores and cover all requirements.

## Component Development Q/A

- All component development winning submissions are screened by review board to ensure they meet minimum score and cover all requirements.

- All unit, accuracy, stress, and failure tests for each component pass during review.

## Assembly Q/A

- Unit tests for application are created and reviewed, ensuring that every requirement has sufficient test cases developed.

- All application unit tests are reviewed by architect.

- All application unit tests pass.

## Certification Q/A

- All test scenarios for Integration, Functional, and GUI completed successfully.

## Deployment Q/A

- System deployment to Q/A environment at customer site is carried out or witnessed by client to ensure deployment instructions are correct.

- Regression testing is performed to ensure backward compatibility.

- All performance test scenarios are completed successfully.

- Acceptance testing is performed by client to ensure end users’ expectations are met and gather list of enhancement requests.

## Test Scenarios

Test scenarios are used to probe the application in a specific area. All test scenarios created should have the folHighing information identified:

Test Scenario Number – Used to reference that scenario.

Test Description – Brief description of purpose.

Test Type – Identifies the type of testing this scenario is part of.

Project Phase – When the test should be carried out, what phase of the project.

Pre-Condition – Describe any pre-conditions that must be met before carrying out the test.

Tools – Enumerate any tools to be used carry out the test.

Detailed Steps – Describes each step necessary to complete test at a reasonable level of detail.

Expected Results – Describes the success criteria.

Software Version – Defines version of application being tested.

Test run – If test is run multiple times identifies an individual test run.

Actual Result – Filled out during testing to describe the result.

Outcome – Pass or Fail. In the case of Fail tester should add any additional available information.

Test scenarios will be completed prior to the completion of architecture and stored in a separate document. Prior to certification detailed testing steps will be added to the test scenarios.

# Test Type Descriptions

Unit tests are developed to provide functional coverage of all modules and built in to the developed code. Integration, Functional, GUI, and Performance tests are implemented using test scenarios. Each requirement will map to one or more test scenarios. Regression testing and acceptance testing activities are described in the appendixes of this document.

## Unit Test

TopCoder utilizes a component based development methodology that results in a high amount of code reuse. All components built for TopCoder by its members use unit testing frameworks that include unit, accuracy, performance, and error testing at the component level. These tests form the basis of the unit testing that will be used to test the application. Additional unit tests will be constructed to test the application level code. All unit tests must pass successfully.

Any defect that is traced to a specific piece of software will result in that software being fixed and a new unit test being created to ensure that defect does not get reintroduced.

## Integration Test

Test scenarios will be developed that identify the integration points of the application and ensure the application as a whole behaves properly based on the states of its dependant modules. Integration testing ensures that independently developed aspects of the system work together properly.

Appendix A includes a mapping of various requirements to integration test scenarios.

## Functional Test

In order to ensure application tests accurately cover all requirements of the application it is first necessary to ensure that all requirements are stated in a testable manner. Any requirement that is not testable must be restated. For example, a requirement that the application have “good performance” would be restated as “all pages in application load under 1.5 seconds.”

Appendix A includes a mapping of logical requirements to functional test scenarios.

## GUI Test

The user interface will be tested to ensure conformity with the prototype developed and approved during the Specification phase.  Additionally, technical GUI requirements such as browser support, color palette, and screen resolution will be tested.

Appendix A includes a mapping of GUI requirements to GUI test scenarios.

## Regression Test

Regression testing at the application level is enabled by the detailed set of test cases developed for integration, functional, GUI, and performance testing.  When a change is introduced to the system, these test cases can be used in whole or in part to re-test the entire application or part of the application.  The more automation that is provided in the test cases, the less effort that will be required to perform regression testing.

Smoke tests will be created for the test cases with priority level of “high” and will be executed after every change to quickly ensure major functionality.  Smoke tests will also be executed after every build of the application.

Appendix B includes a description of the actors and activities associated with regression testing for this application.

## Performance Test

Although performance testing is an integral part of the component development process, it is important that the performance of the system as a whole is tested.  Performance requirements are included in Appendix A.  Appropriate tools will be used to measure the performance for each test case.

Appendix A includes mappings of performance requirements to performance test scenarios.

## Acceptance Test

  - Acceptance testing will be performed by the client’s end users and witnessed by TopCoder. Users will fill out discrepancy reports to document any issues they encounter.

Appendix C includes a description of the actors and activities associated with acceptance testing for this application.

# Test Configuration

## Test Tool Requirements

As determined by client’s specifications.

# Notes

- List any special considerations that need to be taken during the testing.

Appendix A

## Requirements Test Cases

Please refer to the Preference_Center_Admin_Test_Scenario_Inventory.xls which contains an itemized list of the various Integration, Functional, GUI, and Performance Test Cases to be performed

| Test Case Number | Corresponding Application Requirement ID | Description of Test Case | Priority |
| --- | --- | --- | --- |

| Integration Testing |  |  |  |
| --- | --- | --- | --- |
| 1 | Generic | Verify that the application gets integrated with Database (MySQL 5.1) | High |
| 2 | Generic | Verify that the application gets integrated with Web Server (Jboss 5.1) and Application Server | High |
| 3 | Generic | Verify that the application gets integrated with Email Server | High |
| 4 | Generic | Verify that the application gets integrated with Liferay 6.0.5 | High |

| Test Case Number | Corresponding Application Requirement ID | Description of Test Case | Priority |
| --- | --- | --- | --- |

| Performance Testing |  |  |  |
| --- | --- | --- | --- |
| 1 | 3.2 | Verify maximum expected count of users will be several thousands until the end of the year | High |
| 2 | 3.2 | Verify 500 concurrent students are expected for the application | High |
| 3 | 3.2 | Verify the high availability of the system | High |
| 4 | 3.2 | Verify the high response speed of the application | High |

| Test Case Number | Corresponding Application Requirement ID | Description of Test Case | Priority |
| --- | --- | --- | --- |

| GUI Testing |  |  |  |
| --- | --- | --- | --- |
| 1 | 3.1.1/ 3.1.2 | Verify that the application works well in 1024x768 resolution | High |
| 2 | 3.1.1 | Verify the appearance of the application is correct | High |

| Test Case Number |  |  | Corresponding Application Requirement ID | Description of Test Case |  | Priority |
| --- | --- | --- | --- | --- | --- | --- |
|  | Functional Testing |  |  |  |  |  |
|  | 1 | Generic |  |  | Verify user's profile page can be displayed | High |
|  | 2 | Generic |  |  | Verify user's account management page can be displayed | High |
|  | 3 | Generic |  |  | Verify user's email can be modified successfully | High |
|  | 4 | Generic |  |  | Verify form validation on account management page works well (empty email) | High |
|  | 5 | Generic |  |  | Verify form validation on account management page works well (invalid email) | High |
|  | 6 | Generic |  |  | Verify form validation on account management page works well (empty password/confirm password) | High |
|  | 7 | Generic |  |  | Verify form validation on account management page works well (unmatched password and confirm password) | High |
|  | 8 | Generic |  |  | Verify user's password can be modified successfully | High |
|  | 9 | Generic |  |  | Verify user's "My Profile" page can be displayed | High |
|  | 10 | Generic |  |  | Verify user's profile can be updated from "My Profile" page | High |
|  | 11 | Generic |  |  | Verify user's profile will not be updated if pressing "Cancel" | High |
|  | 12 | Generic |  |  | Verify form validation works well on "My Profile" page (Invalid First Name) | High |
|  | 13 | Generic |  |  | Verify form validation works well on "My Profile" page (Invalid Last Name) | High |
|  | 14 | Generic |  |  | Verify form validation works well on "My Profile" page (Invalid City) | High |
|  | 15 | Generic |  |  | Verify form validation works well on "My Profile" page (Invalid ZIP) | High |
|  | 16 | Generic |  |  | Verify form validation works well on "My Profile" page (Invalid Date of Birth) | High |
|  | 17 | 2.1.1.1/ 2.1.1.2/ 2.1.1.3/ 2.1.1.4/ 2.1.1.6 |  |  | Verify valid credentials can successfully register to the application | High |
|  | 18 | 2.1.1.1 |  |  | Verify the password is masked with asterisk | High |
|  | 19 | 2.1.1.1 |  |  | Verify all the values in "Role" dropdown list are displayed | High |
|  | 20 | 2.1.1.1 |  |  | Verify CAPTCHA is displayed with 6 chars | High |
|  | 21 | 2.1.1.1 |  |  | Verify CAPTCHA is randomly generated | High |
|  | 22 | 2.1.1.1 |  |  | Verify all the values in "Gender" dropdown list are displayed | High |
|  | 23 | 2.1.1.2 |  |  | Verify "Terms & Conditions" can be clicked in the registration form | High |
|  | 24 | 2.1.1.2 |  |  | Verify "Terms & Conditions" can be clicked in the homepage footer | High |
|  | 25 | 2.1.1.1/ 2.1.1.2/ 2.1.1.4/ 2.1.1.5 |  |  | Verify registration form validation works well (invalid handle) | High |
|  | 26 | 2.1.1.1/ 2.1.1.2/ 2.1.1.4/ 2.1.1.5 |  |  | Verify registration form validation works well (last name of handle non selected) | High |
|  | 27 | 2.1.1.1/ 2.1.1.2/ 2.1.1.4/ 2.1.1.5 |  |  | Verify registration form validation works well (invalid password) | High |
|  | 28 | 2.1.1.1/ 2.1.1.2/ 2.1.1.4/ 2.1.1.5 |  |  | Verify registration form validation works well (invalid email) | High |
|  | 29 | 2.1.1.1/ 2.1.1.2/ 2.1.1.4/ 2.1.1.5 |  |  | Verify registration form validation works well (user role not selected) | High |
|  | 30 | 2.1.1.1/ 2.1.1.2/ 2.1.1.3/ 2.1.1.4/ 2.1.1.5 |  |  | Verify registration form validation works well (Terms & Conditions checkbox not checked) | High |
|  | 31 | 2.1.1.1/ 2.1.1.2/ 2.1.1.3/ 2.1.1.4/ 2.1.1.5 |  |  | Verify email is mandatory to register a new account | High |
|  | 32 | 2.1.1.1/ 2.1.1.2/ 2.1.1.3/ 2.1.1.4/ 2.1.1.6/ 2.1.1.7/ 2.1.1.8/ 2.1.1.9 |  |  | Verify valid credentials can successfully create a new account | High |
|  | 33 | 2.1.1.1/ 2.1.1.2/ 2.1.1.3/ 2.1.1.4/ 2.1.1.6/ 2.1.1.7/ 2.1.1.8/ 2.1.1.9/ 2.1.1.10 |  |  | Verify new account is non approved when registered | High |
|  | 34 | 2.1.1.1/ 2.1.1.2/ 2.1.1.3/ 2.1.1.4/ 2.1.1.6/ 2.1.1.7/ 2.1.1.8/ 2.1.1.9/ 2.1.1.12/ 2.1.1.13 |  |  | Verify new account is automatically logged into the application and welcome message is displayed | High |
|  | 35 | 2.1.1.1/ 2.1.1.2/ 2.1.1.3/ 2.1.1.4/ 2.1.1.6/ 2.1.1.7/ 2.1.1.8/ 2.1.1.9/ 2.1.1.12/ 2.1.1.13/ 2.1.1.14 |  |  | Verify new account user can receive the account creation success email | High |
|  | 36 | 2.1.1.1/ 2.1.1.2/ 2.1.1.3/ 2.1.1.4/ 2.1.1.6/ 2.1.1.7/ 2.1.1.8/ 2.1.1.9/ 2.1.1.12/ 2.1.1.13/ 2.1.1.14 |  |  | Verify system will not send out the account creation success email if user's email address is not provided | High |
|  | 37 | 2.2.1.1/ 2.2.1.2/ 2.2.1.4/ 2.2.1.5/ 2.2.1.7/ 2.2.1.8/ 2.2.1.9/ 2.2.1.11/ 2.2.1.14/ 2.2.1.15 |  |  | Verify parent user can successfully unregister from the application | High |
|  | 38 | 2.2.1.1/ 2.2.1.2/ 2.2.1.3 |  |  | Verify student will not be unregistered from the application if answering "No" | High |
|  | 39 | 2.2.1.1/ 2.2.1.2/ 2.2.1.3/ 2.2.1.4 |  |  | Verify un-registration survey will be shown to authorized user | High |
|  | 40 | 2.2.1.1/ 2.2.1.2/ 2.2.1.3/ 2.2.1.4 |  |  | Verify un-registration survey will not be submitted if pressing "Cancel" | High |
|  | 41 | 2.2.1.1/ 2.2.1.2/ 2.2.1.3/ 2.2.1.4/ 2.2.1.5/ 2.2.1.6 |  |  | Verify validation for un-registration survey works well (radio buttons) | High |
|  | 42 | 2.2.1.1/ 2.2.1.2/ 2.2.1.3/ 2.2.1.4/ 2.2.1.5/ 2.2.1.6 |  |  | Verify validation for un-registration survey works well (text field) | High |
|  | 43 | 2.2.1.1/ 2.2.1.2/ 2.2.1.3/ 2.2.1.4 |  |  | Verify un-registration survey will not be shown to unauthorized user | High |
|  | 44 | 2.2.1.1/ 2.2.1.2/ 2.2.1.4/ 2.2.1.7/ 2.2.1.8/ 2.2.1.9/ 2.2.1.10 |  |  | Verify parent will be informed on file about child student's unregistration | High |
|  | 45 | 2.2.1.1/ 2.2.1.2/ 2.2.1.4/ 2.2.1.7/ 2.2.1.8/ 2.2.1.9/ 2.2.1.10/ 2.2.1.11 |  |  | Verify parent will receive e-mail notifications about child student's unregistration | High |
|  | 46 | 2.2.1.12 |  |  | Verify parent's unregistration will lead to student's unauthorization | High |
|  | 47 | 2.2.1.12/ 2.2.1.13 |  |  | Verify student gets notified on parent's unregistration | High |
|  | 48 | 2.2.1.1 |  |  | Verify there will be a special button on the user's unregistered profile | High |
|  | 49 | 2.2.1.1 |  |  | Verify there will be a hyperlink in the email after the user is unregistered | High |
|  | 50 | 2.2.1.1 |  |  | Verify answer 1 is required to fill for unregistering the profile | High |
|  | 53 | 2.2.2.1/ 2.2.2.2/ 2.2.2.5/ 2.2.2.6/ 2.2.2.7 |  |  | Verify parent can re-register account successfully | High |
|  | 54 | 2.2.2.1/ 2.2.2.2/ 2.2.2.3/ 2.2.2.4 |  |  | Verify it is possible for student to re-register account unsuccessfully | High |
|  | 55 | 2.3.1.1/ 2.3.1.2/ 2.3.1.3/ 2.3.1.4/ 2.3.1.5/ 2.3.1.6 |  |  | Verify parent gets notified on process results of approval form (Approved status) | High |
|  | 56 | 2.3.1.1/ 2.3.1.2/ 2.3.1.3/ 2.3.1.4/ 2.3.1.5/ 2.3.1.6 |  |  | Verify parent gets notified on process results of approval form (Rejected status) | High |
|  | 57 | 2.5.1.1 |  |  | Verify unauthorized student gets restricted to most activities | High |
|  | 58 | 2.5.1.2 |  |  | Verify authorized student gets access to most activities | High |
|  | 59 | 2.5.1.3 |  |  | Verify student access to activities is controlled by parents | High |
|  | 60 | 2.5.1.4 |  |  | Verify student's permissions on the profile can be viewed by the student | High |
|  | 61 | 2.7.1.1 |  |  | Verify student's profile can be viewed by system admin after request for authorization | High |
|  | 62 | 2.7.1.2 |  |  | Verify system will resend the request to parent user if the request is not handled within a period of time | High |
|  | 63 | 2.7.1.3 |  |  | Verify student can receive approval mail on the authorization | High |
|  | 64 | 2.7.1.3 |  |  | Verify student can receive rejection mail on the authorization | High |
|  | 65 | 2.7.1.3/ 2.7.1.4 |  |  | Verify Student's Approval/Rejection Status on the Profile can be viewed | High |
|  | 66 | 2.7.1.5 |  |  | Verify authorized student can also get restricted to activities by parents control | High |
|  | 67 | 2.8.1.1 |  |  | Verify parent user can receive notification e-mail with parent authorization request | High |
|  | 68 | 2.8.1.1/ 2.8.1.2 |  |  | Verify parent user can cancel any parent authorization request | High |
|  | 69 | 2.8.1.1/ 2.8.1.3 |  |  | Verify parent user can download parent approval form for the parent's child student | High |
|  | 70 | 2.9.1.1/ 2.9.1.2/ 2.9.1.3 |  |  | Verify reject reason can not exceed 200 chars | High |
|  | 71 | 2.9.1.4 |  |  | Verify system admin can disable profile of cheating parent | High |
|  | 72 | 2.9.1.5 |  |  | Verify system admin can disable profiles of cheating child Students for the cheating Parent | High |
|  | 73 | 2.8.1.1/ 2.8.1.3/ 2.8.1.4/ 2.8.1.5/ 2.8.1.6 |  |  | Verify parent user can download parent approval form, sign and mail it to system admin | High |
|  | 74 | 2.9.1.1/ 2.9.1.2/ 2.9.1.6/ 2.9.1.7 |  |  | Verify parent user can get approved by system admin | High |
|  | 75 | 2.9.1.1/ 2.9.1.3/ 2.9.1.4/ 2.9.1.5/ 2.9.1.7 |  |  | Verify parent user can get rejected by system admin | High |
|  | 76 | 2.9.1.1/ 2.9.1.3/ 2.9.1.4/ 2.9.1.5/ 2.9.1.7 |  |  | Verify student user gets notified if parent user's approval form gets rejected by system admin | High |
|  | 77 | 2.10.1.1 |  |  | Verify list of student's permissions on his/her Profile can be viewed by parent (Activities data) | High |
|  | 78 | 2.10.1.1 |  |  | Verify list of student's permissions on his/her Profile can be viewed by parent (Forums data) | High |
|  | 79 | 2.10.1.1 |  |  | Verify list of student's permissions on his/her Profile can be viewed by parent (Blog data) | High |
|  | 80 | 2.10.1.1 |  |  | Verify list of student's permissions on his/her Profile can be viewed by parent (Private Messages data) | High |
|  | 81 | 2.10.1.1 |  |  | Verify pagination works well on the list of student's permissions on his/her Profile (Activities Data) | High |
|  | 82 | 2.10.1.1 |  |  | Verify pagination works well on the list of student's permissions on his/her Profile (Forums Data) | High |
|  | 83 | 2.10.1.1 |  |  | Verify pagination works well on the list of student's permissions on his/her Profile (Blog Data) | High |
|  | 84 | 2.10.1.1 |  |  | Verify pagination works well on the list of student's permissions on his/her Profile (Private Messages Data) | High |
|  | 85 | 2.10.1.1/ 2.10.1.2 |  |  | Verify filter works well on the list of student's permissions on his/her Profile (Activity Type) | High |
|  | 86 | 2.10.1.1/ 2.10.1.2 |  |  | Verify filter works well on the list of student's permissions on his/her Profile (Content Track) | High |
|  | 87 | 2.10.1.1/ 2.10.1.2 |  |  | Verify filter works well on the list of student's permissions on his/her Profile (Grade/curriculum type) | High |
|  | 88 | 2.10.1.1/ 2.10.1.2 |  |  | Verify filter works well on the list of student's permissions on his/her Profile (Facebook) | High |
|  | 89 | 2.10.1.1/ 2.10.1.2 |  |  | Verify filter works well on the list of student's permissions on his/her Profile (Twitter) | High |
|  | 90 | 2.10.1.1/ 2.10.1.2 |  |  | Verify multiple filters work well on the list of student's permissions on his/her Profile (Content Track and Activity Type) | High |
|  | 91 | 2.10.1.1/ 2.10.1.2 |  |  | Verify multiple filters work well on the list of student's permissions on his/her Profile (Content Track and Twitter) | High |
|  | 92 | 2.10.1.1/ 2.10.1.2 |  |  | Verify multiple filters work well on the list of student's permissions on his/her Profile (Grade/curriculum and Facebook) | High |
|  | 93 | 2.10.1.1/ 2.10.1.3 |  |  | Verify notification e-mail on new activity can be sent to parents | High |
|  | 94 | 2.10.1.1/ 2.10.1.4/ 2.10.1.6/ 2.10.1.7 |  |  | Verify activities can be marked as allowed for students by parent | High |
|  | 95 | 2.10.1.1/ 2.10.1.4/ 2.10.1.6/ 2.10.1.7 |  |  | Verify activities can be marked as restricted for students by parent | High |
|  | 96 | 2.10.1.1/ 2.10.1.4/ 2.10.1.5/ 2.10.1.7 |  |  | Verify permission for activities can be cancelled by parent | High |
|  | 97 | 2.11.1.1 |  |  | Verify great results notification e-mail can be sent to parent when student gets an award | High |
|  | 98 | 2.11.1.1 |  |  | Verify great results notification e-mail can be sent to parent when student finishes some tracks | High |
|  | 99 | 2.11.1.2 |  |  | Verify parent can get access to child student's activities (read-only access to ALL places) | High |
|  | 100 | 2.11.1.2 |  |  | Verify parent can get access to child student's activities (write access to some activities) | High |
|  | 101 | 2.11.1.2 |  |  | Verify parent can get access to child student's activities (unable to join in activity) | High |
|  | 102 | 2.11.1.3 |  |  | Verify parent can recommend some content to child student | High |
|  | 103 | 2.11.1.4 |  |  | Verify parent can comment content to child student | High |
|  | 104 | 2.12.1.1 |  |  | Verify perform auditing works well (Register to the application) | High |
|  | 105 | 2.12.1.1 |  |  | Verify perform auditing works well (Automatic login of registered user) | High |
|  | 106 | 2.12.1.1 |  |  | Verify perform auditing works well (Unregister from the application) | High |
|  | 107 | 2.12.1.1 |  |  | Verify perform auditing works well (Submitting an un-registration survey) | High |
|  | 108 | 2.12.1.1 |  |  | Verify perform auditing works well (Automatic logout of the unregistered user) | High |
|  | 109 | 2.12.1.1 |  |  | Verify perform auditing works well (Reverting child student to non-authorized state after his/her Parent was unregistered) | High |
|  | 110 | 2.12.1.1 |  |  | Verify perform auditing works well (Process parent approval form) | High |
|  | 111 | 2.12.1.1 |  |  | Verify perform auditing works well (Entering System Admin remarks for parent approval status) | High |
|  | 112 | 2.12.1.1 |  |  | Verify perform auditing works well (Request parent authorization) | High |
|  | 113 | 2.12.1.1 |  |  | Verify perform auditing works well (Resending of the parent authorization request) | High |
|  | 114 | 2.12.1.1 |  |  | Verify perform auditing works well (Get approved by parent) | High |
|  | 115 | 2.12.1.1 |  |  | Verify perform auditing works well (Perform parental control for child students) | High |
|  | 116 | 2.12.1.1 |  |  | Verify perform auditing works well (Parent performs writing of data in shared activities with his/her child) | High |
|  | 117 | 2.12.1.1 |  |  | Verify perform auditing works well (Recommend content for child students) | High |
|  | 118 | 2.12.1.1 |  |  | Verify perform auditing works well ( Perform commenting for child students) | High |
|  | 119 | 2.13.1.1 |  |  | Verify perform logging works well | High |
|  | 119 | 2.14.1.1 |  |  | Verify sending e-mail notifications works well (Send Account Activation E-mail) | High |
|  | 120 | 2.14.1.2 |  |  | Verify sending e-mail notifications works well (Send Account Creation Success E-mail) | High |
|  | 121 | 2.14.1.3 |  |  | Verify sending e-mail notifications works well (Send Success E-mail on Child Student Un-registration to Parent) | High |
|  | 122 | 2.14.1.4 |  |  | Verify sending e-mail notifications works well (Send Success E-mail on Parent Un-registration to Child Student) | High |
|  | 123 | 2.14.1.5 |  |  | Verify sending e-mail notifications works well (Send Account Un-registration Success E-mail) | High |
|  | 124 | 2.14.1.9 |  |  | Verify sending e-mail notifications works well (Send Parent Approval Status Notification E-mail) | High |
|  | 125 | 2.14.1.10 |  |  | Verify sending e-mail notifications works well (Send Notification E-mail with Parent Authorization Request) | High |
|  | 126 | 2.14.1.11 |  |  | Verify sending e-mail notifications works well (Send Notification E-mail on Parent Approval Rejected Results) | High |
|  | 127 | 2.14.1.12 |  |  | Verify sending e-mail notifications works well (Send Notification E-mail on New Activity to Parents) | High |
|  | 128 | 2.14.1.13 |  |  | Verify sending e-mail notifications works well (Send Great Results Notification E-mail to the Student's Parent) | High |

Appendix B

## Regression Testing Actors and Activities

Appendix C

## User Acceptance Testing Actors and Activities